Braille in DAISY Pipeline 2

Test report

|  |  |
| --- | --- |
| Document attributes | Information |
| Title and subtitle | Braille in DAISY Pipeline 2: Test report Sprint\_5 |
| Document owner | Denis Viro, Björn Westling |
| Document type | Test report |
| Version | 1.2 |
| Latest date of change | 2015-11-30 |
| Reg.no. | ---- |

**Contents**

[1 Introduction 3](#_Toc436748040)

[2 Overview 3](#_Toc436748041)

[2.1 Project sprint schedule 3](#_Toc436748042)

[2.2 Test summary for Sprint\_5, WK45.4 – 48.4 3](#_Toc436748043)

[2.3 Test protocol 3](#_Toc436748044)

[2.4 Approval criteria 4](#_Toc436748045)

[3 Test Execution 4](#_Toc436748046)

[3.1 System Testing 4](#_Toc436748047)

[3.2 Acceptance Testing 4](#_Toc436748048)

[4 Defects 4](#_Toc436748049)

[4.1 Defect overview 4](#_Toc436748050)

[5 Test Manager Comments 4](#_Toc436748051)

1. Introduction

The test report is created by the Test Manager and contains information on the perceived quality results from the performed system and acceptance tests in each individual sprint, <https://github.com/snaekobbi/sprints>

1. Overview
   1. Project sprint schedule

<http://snaekobbi.github.io/sprints/schedule/long-term/>

* 1. Test summary for Sprint\_5, WK45.4 – 48.4

The below table depicts the planned sprint features to be implemented and tested, relevant agencies to perform testing, agencies that actually performed testing, and the test results.

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | DE | DK | FI | NL | NO | SE |
| 4.5:78 |  |  | 🞎 | 🞎 |  | 🞎 |
| 4.6:88 | 🞎 | 🞎 | 🞎 | 🞎 | 🞎 | 🞎 |
| 4.6:89 | 🞎 | 🞎 | 🞎 | 🞎 | 🞎 | 🞎 |
| 4.6:90 | 🞎 | 🞎 | 🞎 | 🞎 | 🞎 | 🞎 |
| 4.6:91 | 🞎 | 🞎 | 🞎 | 🞎 | 🞎 | 🞎 |
| 4.7:102 |  |  | 🞎 | 🞎 | 🞎 | 🞎 |
| 4.9:108 |  |  | 🞎 | 🞎 |  | 🞎 |
| 4.9:109 |  |  | 🞎 | 🞎 |  | 🞎 |
| 4.9:110 |  |  | 🞎 | 🞎 |  | 🞎 |
| 4.9:111 |  |  | 🞎 | 🞎 |  | 🞎 |
| 4.9:114 | 🞎 | 🞎 | 🞎 | 🞎 |  | 🞎 |

* *Green indicates a Pass test verdict*
* *Red indicates a Fail test verdict*
  1. Test protocol

Link to the test protocol(s), all agencies: <https://github.com/snaekobbi/testing/tree/master/Test%20protocol/Sprint_5/All%20Agencies>

* 1. Approval criteria

The following criteria should have been reached in order to consider the system test complete:

* All planned test cases executed
* At least one iteration of defects corrected by the developers
* No critical defects open
* The testing has covered 100% of the requirements in scope
* There shall be a system test protocol written

1. Test Execution
   1. System Testing

The overall test participation was an intended 33-50% with an average good test success rate of 80%.

The volume splitting features 4.6:88 – 91 were unfortunately not implemented on time for system testing to be completed and verification will be pushed to the next sprint.

Based on the mentioned approval criteria in section 2.3, the system test is considered incomplete with a note for minor bug fixes on failed test cases.

* 1. Acceptance Testing

Acceptance testing and product validation are currently out of scope pending local agency feedback on setup and execution.

1. Defects
   1. Defect overview

<https://huboard.com/snaekobbi/sprints#/?milestone=%5B%22sprint%234%22%5D>]

1. Test Manager Comments

The feature implementation scope (10 features) was well balanced. Testing, test data and test report submission was performed on time.

The project needs to review why the volume and table and other committed features and tasks were incomplete in time for system testing at the end of the sprint.

Next sprint, sprint 6, is planned to start on December 3rd / week 49.4.